## Slide 1: Collaborative University Android App
Adeel Asghar
Hala Ali
Palak Patel
Tyler Gross
Notes: Presenter - Adeel

## Slide 2: CLIENTS
Thomas Anter
Jahnu Best
Notes: Presenter - Tyler

## Slide 3: AGENDA
Project Overview
Project Purpose
Team Organization
Problem Resolution Policies
Project Plan
Configuration Management Plan
Technologies
Notes: Presenter - Tyler

## Slide 4: PROJECT OVERVIEW
Create
Create a collaborative university forum for WSU students
Promote
Promote collaboration among students
Help
Allow students to help each other understand course material
Notes: Presenter - Tyler

## Slide 5: PROJECT PURPOSE
Purpose – Encourage students to collaborate with one another on class topics
Objectives – Develop interactive forum for students to gain insight on classes they are interested in
Scope – Create student forum for WSU students
Notes: Presenter - Palak

## Slide 6: TEAM ORGANIZATION
Team Lead – Adeel Asghar
Documentation and Presentations Lead – Hala Ali
Backend/Database Lead – Tyler Gross
Frontend/UI Lead – Palak Patel
Notes: Presenter - Palak

## Slide 7: PROBLEM RESOLUTION POLICIES
Missed Meetings
First Offense – internally handled
Second Offense – consult with GTA
Emergency Clause
Missed Deadlines
First Offense – internally handled
Second Offense – consult with GTA
48 Hours Clause
Notes: Presenter - Hala

## Slide 8
Client meetings on Wednesdays and team collaboration meetings on Wednesdays and Fridays
Sprints will be 1 week long
Tasks created on Trello by Team Lead and Client
PROJECT PLAN
Notes: Presenter - Hala

## Slide 9
PROJECT SCHEDULE
4 Feb.
First Prototype
3 Mar.
Second Prototype
24 Mar.
Third Prototype
Login-In Screen
Post on forum
Dynamic Users
Comment on Forum
Refine existing functionalities
Implement shared flash cards
Notes: Presenter - Hala

## Slide 10
CONFIGURATION MANAGEMENT
PLAN
GitHub Repository
Jenkins Automation Server
Trello Task Manager
Code Review
Notes: Presenter - Adeel

## Slide 11: TECHNOLOGIES
Backend
AWS Server
Frontend
XML
Testing and Integration
MockK
Jenkins
Kotlin
Android Studio
Notes: Presenter - Adeel

## Slide 12: QUESTIONS
Notes: Presenter - Adeel